# RFP Response - ACME​

Business Central & Retail Solution​ Implementation

Created by: Frik van Tonder

Prepared for:
Spike Potas 
spike@acme.co.za

Confidential

05 January 2026

Contents

1.	Confidentiality and Copyright‌	3

2.	Executive Summary	3

3.	Project Implementation, Planning  and Scope‌	4

3.1.	Planning Assumptions	4

4.	Pricing	7

4.1.	TCO Comparison - 5 Year	7

4.2.	Software Pricing - Breakdown	8

4.3.	Implementation Costs	8

4.4.	Post Go live Support	10

4.5.	Per Store Breakdown	10

4.6.	Milestones & CRONUS INC. ZA Commitment to Project	10

4.7.	CRONUS INC. ZA Commitment to Success	12

5.	Payment Terms and Conditions‌	12

5.1.	Terms of Payment‌	12

# Confidentiality and Copyright‌

RFP Response - ACME hereafter referred to as ACME, hereby acknowledges that, CRONUS INC. ZA has made available to ACME in the proposal, certain customer lists, pricing data, supply sources, techniques, computerised data, maps, methods, product design information, market information, technical information, benchmarks, performance standards and other confidential and/or proprietary information of CRONUS INC. ZA, including without limitation, trade secrets, inventions, patents, and copyrighted materials (collectively, the “Confidential Material”).

ACME acknowledges that this information has independent economic value, actual or potential, that is not generally known to the public or to others who could obtain economic value from their disclosure or use, and that this information is subject to a reasonable effort by CRONUS INC. ZA to maintain its secrecy and confidentiality. ACME shall not make any disclosure of this proposal, or any of the Confidential Material, to any third party.

Except, if essential to ACME’s obligations pursuant to their relationship with CRONUS INC. ZA, ACME shall not make any duplication or other copy of the Confidential Material.

# Executive Summary

We would like to thank ACME for giving CRONUS INC. ZA, the opportunity to provide a proposal for a Microsoft Dynamics business solution.

ACME is on a journey to revolutionize their operation and have undertaken a transformative approach to support their aggressive geographic and operational growth strategy. ACME Retail is responding to the following catalysts for change:

Evolving customer expectations.

Changing operating environment Emerging New technology Handicapped traditional approach Opaque Total Cost of Ownership (TCO) ACME have embarked on the transformation of the Retall ERP and POS functional components of the ACME Retail Journey. CRONUS INC. ZA will meet and exceed these Functional requirements in the RFP response, using the Retail Solution Suite, powered by Microsoft Dynamics 365, whilst keeping in mind the ACME Retail guiding principles:

Remaining Customer centric (consistent customer experience across stores/markets/in-store vs. on-line; while incorporating market specific nuances) and employee centric (in terms of usability, UX/UI, allowing them to focus on up-sell and customer service).

Containerization, no tightly coupled services / API enabled micro-services architecture Cloud native (starting off, at a bare minimum with hybrid hosting approach) Adoption of Agile to allow for continuous deployment of enhancements - delivered through a BOT (Build, Operate, Transfer) support model and approach, enabling ACME to reduce its TCO over a 5-year horizon, and realizing our aggressive growth aspirations.

Own and leverage Data, both in terms of Data Analytics, as well as adoption of Data governance.

Adoption of robust Governance, focussed on risk mitigation, acceptance, and management CRONUS INC. ZA is the Microsoft Consulting and Integration division of CRONUS Inc., we have the necessary skillset, resourcing, reference sites and solution set to meet and exceed ACME expectations and requirements with regards to the provision and support of an integrated Retail focused business management solution.

We have proposed Microsoft Dynamics Retail Solution to address your business system requirements.

Microsoft Dynamics NAV/BC is an industry leading ERP solution from Microsoft, with almost 120,000 companies worldwide using the system, it is quick to implement, simple to use and has the power to support your business ambitions both now and well into the future.

Microsoft Dynamics NAV/BC collects your business’s functions into one integrated system. With close visual and functional ties to Microsoft Windows and Microsoft Ofﬁce, it’s easy to learn, simple to use, and quick to implement. With integrated ﬁnancial, supply chain management, production, sales and marketing, E-commerce, project management, human resources, and services management information from across your organization stored in a centralized database, your people can work quickly and effectively—helping to drive your business forward. In addition to this, the Microsoft Retail Solution system is part of the Microsoft ecosystem of business Apps, which extend the core system out into different business areas, such as extended HR, Field Service, Project Service Automation, Customer Engagement, Marketing Automation etc.  The system is an end to end,  full business management solution.

With the addition of Retail Co. as a fully embedded ISV, Retail Solution is an “all-in-one” solution for retailers big and small, offering complete control of your business with proven operational results.

# Project Implementation, Planning  and Scope‌

# Planning Assumptions

The following planning assumptions were used collectively, to form the foundation of the time line and cost estimate.

This proposal is based on the information provided in the Request for Proposal invitation/our diagnostic/discussions to-date, and does not replace the need for the business analysis.

ACME will adopt standard Retail Solution functionality, and will adopt our solution best practice functionality for its process.

ACME employees are willing to change business operations to take advantage of the functionality of the proposed system.

Management will foster support and buy-in of project goals and objectives.

The project budget will be approved.

We have assumed a user base of 155 for training. All users are on active directory, and on the same domain.

All training will be remote.

Should the infrastructure not be ready before development starts, development will continue virtual or offsite environments.

The solution will be based on the latest available version of Microsoft Dynamics Retail Solution.

Wherever possible, based on module dependencies, modules will be implemented simultaneously.

The collective project team will adhere to the CRONUS INC. ZA implementation methodology.

Expectation that ACME’s Project Team is knowledgeable in the operations of their business.

ACME will second an internal Project Manager, who will have full access to the Project Team.

Both executives and users of ACME are fully committed to the project.

The ACME project team has been given authority to make key business decisions.

Once the complete scope is defined and agreed upon, all efforts will be made not to change it.

Adequate facilities support will be provided; a minimum of three network points or Wi-Fi access are required by the CRONUS INC. ZA Consultants.

Head Office

| Functional Area | Comment |
| --- | --- |
| Number of Company COA's | 3 (ACME, ACME Liquor & ACME Mart) |
| Company Consolidations | Number of companies to be consolidated. Elimination of inter-company transactions. NONE |
| Financial Management | Includes GL, AP, AR, Cash & Bank, Budgets, VAT, Multi-currency. |
| Supply Chain | Includes Requisitions, Quotes, Orders, Invoicing, Transfers, MRP |
| Warehousing Management | Standard Warehousing with barcoding for stock. |
| Replenishment | Basic: Inventory Demand Planning and Forecasting. Training on advanced capabilities. Integration into SomeStockSystem |
| Manufacturing | Basic Bill of Materials & Production planning and execution, training on advanced capabilities |
| Data Migration | Training on Data Migration ONLY, responsibility of ACME for full data migration |
| Reporting | Standard system reports only, additional time for Power BI reporting and training is optional. |
| Head Office Store Management | Product Lifecycle management Manual and automated item creation and maintenance Dynamic hierarchy, attributes and other product groupings Centralized Stores and POS configuration and management Price, offer, coupon and campaign management Management of loyalty programs, mobile loyalty app and portal Vendor performance Sales Reporting and BI |

Stores

Number of Stores 288 (Note:We have quoted for set up of the Head Office, main Warehouse/DC 1 Pilot store and an additional store, with the objective of training ACME internal team to do further store rollouts)

| Functional Area | Comment |
| --- | --- |
| Store Back Office | - Dashboard for store operation - POS Management - Cash Management - Stock counting and adjustments - Store replenishment by stock request - Purchase and Transfer orders - Sales History - End of day management - Flexible Architecture - Easy registrations of shrinkage of fresh goods - Manage staff permissions - Receiving and Picking goods - Item and shelf label ordering and printing |
| Front of Store | - Easy to use POS/Mobile - offline capable - POS Fast Checkout - Broad POS Peripheral Support - Multiple payment methods - Special Orders entry at POS - Ability to trigger automatic discount of items with best before date (1 day left) - Item Finder - Loyalty Program - Powerful search capabilities |

Functionality specifically defined as out of scope‌

| Item | Description |
| --- | --- |
| Identified Customisations | List all required customizations during Analysis |
| Third Party Integrations | All 3rd party integrations are excluded from scope and subject to the analysis unless specified otherwise |
| Extraneous Companies | Any additional companies |
| Detailed Reporting | Detailed reporting and BI set up and training |
| E-commerce | E-commerce and integration to E-commerce has been excluded for now |
| Hospitality | Restaurant and Canteen Management |

# Pricing

# TCO Comparison - 5 Year

| Category | Amount |
| --- | --- |
| Software | $5,014,619.96 |
| Hosting Costs | $865,347.01 |
| Implementation | $331,697.00 |
| Post Go Live Support | $270,000.00 |
| Software Upgrade - Consulting Hours | $315,000.00 |

# Software Pricing - Breakdown

| Name | Price | QTY | Total |
| --- | --- | --- | --- |
| Business Central Essential Users | $1,020.00 | 129 | $131,580.00 |
| Retail Solution Base | $448.20 | 129 | $57,817.80 |
| Retail Solution Store | $907.20 | 288 | $261,273.60 |
| LS NAV Device (POS) | $529.20 | 2880 | $1,524,096.00 |
| Retail Device CAL for Back Office | $529.20 | 989 | $523,378.80 |
| Annual Enhancement (19% over 5 years) | $2,516,473.76 | 1 | $2,516,473.76 |
| 5 year TCO |  |  | $5,014,619.96 |

# Implementation Costs

Please note that 1 Day is the same as 8 hours

# Head Office, Main Warehouse/DC and 1 Pilot Store

| Name | Days | Total |
| --- | --- | --- |
| Project Initialisation | 4 | $2,852.00 |
| Analysis | 20 | $12,600.00 |
| Solution Architect | 15 | $10,695.00 |
| Business Central Installation + Configuration | 20 | $12,600.00 |
| Retail Co. Installation + Configuration (Offline Capable) | 45 | $28,350.00 |
| Data Migration Rapid Start training with assistance, data migration responsibility of ACME | 15 | $9,450.00 |
| User Acceptance Testing (UAT) | 20 | $12,600.00 |
| Super User Training | 10 | $6,300.00 |
| Go Live (Head Office, Warehouse and Pilot Store) | 25 | $15,750.00 |
| Post Go Live Support | 45 | $28,350.00 |
| Project Management | 50 | $31,500.00 |
| Rebate Management | 15 | $9,450.00 |
| Barcode Label Printing | 5 | $3,150.00 |
| Barcode Scanning Head Office/Warehouse/Stores | 10 | $6,300.00 |
| Total |  | $180,497.00 |

# Additional Consulting, Integration and Development as required

| Item | Estimate (subject to FULL Analysis) | Units | Cost |
| --- | --- | --- | --- |
| Mobile Offline POS & Inventory (Android, WiFi/Cellular) | Estimate, subject to FULL Analysis | 5 | $3,150.00 |
| Ad-hoc/Custom Development | Estimate, subject to FULL Analysis | 20 | $12,600.00 |
| EFT integration | Estimate, subject to FULL Analysis | 20 | $12,600.00 |
| Meat Processing and Butchery | Estimate, subject to FULL Analysis | 5 | $3,150.00 |
| Scale Integration (Localizations etc) |  | 5 | $3,150.00 |
| Advanced Warehousing, Inventory flows & Automation | Estimate, subject to FULL Analysis | 25 | $15,750.00 |
| Replenishment & Forecasting | Estimate, subject to FULL Analysis | 10 | $6,300.00 |
| Integration into SomeStockSystem |  | 45 | $28,350.00 |
| 2 Additional Company Implementation | This needs to be multiplied out by the number of company's required to be configured | 90 | $56,700.00 |
| Total |  |  | $151,200.00 |

# Post Go live Support

CRONUS INC. ZA offers a managed support agreement with the following facilities.

Call Centre Facilities

Remote System and Onsite Support

E-Mail Support

Internet Knowledge Base

On site Health checks

CustomerSource access for ACME providing ACME with training manuals, whitepapers, users forums, online training courses etc.

# Per Store Breakdown

This indicates the costing for CRONUS INC. ZA to deploy a store, over and above the initial rollout of Head office , 1 x DC and 1 x  Pilot Store.

1 pilot is included with the main go-live: HO, warehouse & pilot store - $3780 per pilot Additional Store is the cost for each store rollout once pilot(s) signed off - $1575 per additional store

# Milestones & CRONUS INC. ZA Commitment to Project

Below is our proposed Milestone billing breakdown which will be supported by a detailed activity plan according to the agreed project plan.

The below is an example for ACME Liquor but the same principle and milestone methodologies will be applicable for all ACME and ACME Mart.

| Milestone | Funds Released |
| --- | --- |
| Analysis & Design | 10% |
| Setup & Config | 15% |
| Development | 15% |
| Testing | 15% |
| Rollout HO - 5 stores & Optimization | 15% |
| Roll out to 50% of ACME Liquor Stores | 20% |
| Retainer | 10% |
| Business success retainers in costings | CRONUS INC. ZA commitment |

Further to above, CRONUS INC. ZA have shown commitment to the shared responsibility of ensuring a successful outcome, by putting business success retainers into our costings.

CRONUS INC. ZA wants to show that we are committed to the project, and we want a successful and mutually beneficial relationship going forward. We show this in the following practical ways:

CRONUS INC. ZA have also offered a 15% discount on all D365 Licenses and 25% on LS Modules

CRONUS INC. ZA proposed a 10% Business Success retainer into our agreed milestones for the successful completion of the project.

In addition, we have made provision for an additional 5% successful milestone delivery retainer based on the agreed software purchase for the year in question. This will only come into effect if the agreed milestones are not achieved within that year.

Should CRONUS INC. ZA not meet the milestones agreed upon these retainers will not be eligible for billing

# CRONUS INC. ZA Commitment to Success

Total Value/Commitment - $ 1208476.10

| Year | Software Discount | Software Retainer | Implementation Retainer |
| --- | --- | --- | --- |
| Year 1 | $ 397584.00 | $ 77601.79 | $ 66469.70 |
| Year 2 | $ 185256.00 | $ 50963.52 | $ 29250.00 |
| Year 3 | $ 107922.60 | $ 43241.61 | $ 23850.00 |
| Year 4 | $ 64285.20 | $ 38922.84 | $19800.00 |
| Year 5 | $ 57027.60 | $ 40001.25 | $ 6300.00 |

# Payment Terms and Conditions‌

# Terms of Payment‌

All perpetual software and user licenses are payable on presentation of the invoice which will be delivered at the commencement of the project and according to the implementation demand document, attached.

Professional service for implementation will be billed against completion of work done, paid against the completion of specific milestones outlined in our detailed project plan.

Invoices for professional fees are prepared monthly on the 15th of each month, and payment terms are 15 days net from invoice date. CRONUS INC. ZA reserves the right to charge interest at the rate of 2% per month on overdue amounts.

- Acceptance‌

I, the undersigned being a duly authorised agent of ACME, hereby accept the terms and conditions of this proposal and authorize CRONUS INC. ZA to proceed in drafting the software licensing and services agreements of the project as described herein, and to procure the software on our behalf.

SIGNED AT ______________________________ SIGNED BY:               ___________________________________ on ______________   ‌ for and on behalf of ACME, who warrants that he/she is duly authorised to sign this agreement.‌

- Approvals

CRONUS INC. ZA Internal Approval - Role‌ Approved‌ PMO Office Authorisation ​ Management Authorisation‌ ​ Business Unit Authorisation ​ Commercial

| CRONUS INC. ZA Internal Approval Role | Approved |
| --- | --- |
| PMO Office Authorisation |  |
| Management Authorisation‌ |  |
| Business Unit Authorisation |  |
| Commercial Authorisation |  |